SCOPE OF WORK

A.	Purpose:  Provide a technical solution for the collection and review of the Plan Years 2017 and 2018 certification and recertification of QHP and QDP applications.

B.	Background Clearance: If the Contractor must access any confidential information, this provision must be completed prior to implementing any portion of this scope of work.

Prior to accessing any confidential information, personal identifying information, personal health information, federal tax information, or financial information contained in the information systems and devices of the Exchange, or any other information as required by federal and State law or guidance, all staff, including employees, contract or subcontract personnel, vendors or volunteers who perform services under this Agreement must comply with the criminal background check requirements set forth in Government Code section 1043, and its implementing regulations set forth in California Code of Regulations, Title 10, section 6456.

C.	General Scope or Tasks:

The following brief Statement of Work outlines Covered California’s overall expectations. Contractor shall be asked to develop their own, more detailed approach.

- Scope and Description:

- QHP Applications

Contractor shall work closely with Exchange staff to provide technical consulting services, including but not limited to:

1)	Organizing; editing; and loading QHP applications, including all applicable attachments and appendices into the Contractor’s system.

2)	Application response management tasks including, but not limited to:

a)	Organizing; editing; and managing QHP application responses for applicants offering plans:

    - Across 19 geographic regions with multiple plan designs in each;

    - Within the silver tier, recognize differential benefit designs exist based on enrollee subsidy eligibility; and

    - With and without embedded dental benefits.

        - Develop a response structure that accommodates:

    - Annual updates and document attachment submission;

    - Quarterly updates and document attachment for select certification elements; and

    - Standard data tables for benefit design and cost-sharing at the service level (professional, facility, ancillary).

        - Adding confirmation statements allowing applicants to provide final sign off on submissions.

        - Provide linkage to the application data subset.

- QDP Applications

Contractor shall work closely with Exchange staff to provide technical consulting services, including but not limited to:

- Organizing; editing; and loading the QDP applications, including all applicable attachments and appendices into the Contractor’s system.

2)	Application response management tasks including, but not limited to:

  - Organizing; editing; and managing QDP application responses for applicants offering plans:

    - Across 19 geographic regions;

    - With pediatric dental benefits only; and

    - With pediatric dental and adult benefits.

  - Develop a response structure that accommodates:

    - Annual updates and document attachment submission;

    - Quarterly updates and document attachment for select certification elements; and

    - Standard data tables for benefit design and cost-sharing at the service level (professional, facility, ancillary).

      - Adding confirmation statements allowing applicants to provide final sign off on submissions.

      - Coordination and collection of other applicable data for Issuer Model Contract compliance submissions.

- Contractor Tasks and Responsibilities:

      - QHP and QDP Applications

- Automate a set of criteria for applicants to validate minimum requirements are met and receive a login identification.

- Automate the application to enable the receipt of responses input directly from applicants in dynamic fields.

- Contractor’s system must be able to keep each individual application secure; private; and protected from other applicant views.

- Conduct up to two training sessions for applicants and provide support and written documentation to assist all QHP and QDPs in the completion of the application process.

- Provide support and training to designated Exchange staff to extract data as needed.

      - Ad Hoc Tasks

If directed by the Exchange, the Contractor shall work closely with Exchange staff on ad hoc requests including but not limited to:

- Initial and follow-up rounds of editing and data collection for all application types;

- Addition and tracking of rating exhibits;

- Contractor’s system must have ability to create ad hoc reports and outputs, and where requested, in specified formats to feed eligibility and enrollment systems; and

- Additional tables or confirmation statements not structured as attachment uploads.

- Deliverables

- QHP and QDP Applications

- Organize and load applications and attachments for completed responses and provide results in interactive spreadsheets (dependent upon scoring criteria).

- Provide comparison reports of applicant responses and applicable attachments in Word and Excel), and other reports as requested.

- Other Reporting Requirements

- On a monthly basis, each contractor staff personnel shall complete a timesheet.

- Contractor shall develop and provide ad hoc reports as deemed appropriate and necessary by the Exchange.

- Travel

The Exchange will not reimburse the Contractor for travel.

D.	Reporting Headquarters Location:

The Contractor is required to perform all services under this Agreement on site at the Exchange, unless directed otherwise by the project representative listed in this Exhibit.  The Exchange office is located at 1601 Exposition Boulevard, Sacramento, California, 95815.  Travel and expenses for reporting to this headquarters location shall not be reimbursed.

E.	Contract Deliverables:

- The Contractor understands that all recommendations and contract deliverables must comply with the Patient Protection and Affordable Care Act of 2010, as well as sections 15438, 15439, and 100501 through 100521 of the Government Code; 1346.2 and 1366.6 of the Health and Safety Code; 10112.3 and 10112.4 of the Insurance Code.

- The Contractor shall provide all deliverables within the timeframe specified and required by the State.

- The Contractor understands and acknowledges that all deliverables must be reviewed, approved and accepted by the State.

- The Contractor understands that any State-requested revisions to any deliverable shall be incorporated by the Contractor within seven calendar days from the date in which the State provided its feedback, unless a different timeframe is required and specified by the State.

- In the event the State requires additional refinements and modifications for any deliverable which occurs after that deliverable has been previously accepted by the State, the Contractor shall be required to make the additional revisions until the revised deliverable is accepted and approved by the State.

- The Contractor shall be paid for services rendered under this Agreement in accordance with Exhibit B, Budget Detail and Payment Provisions.

F.	Project Representatives:

The representatives for this project, during the term of this Agreement, shall be:

| State Program Representative | Contractor Representative: |
| --- | --- |
| (Representative’s Name) California Health Benefit Exchange 1601 Exposition Blvd. Sacramento, CA 95815 (916) XXX-XXXX T (916) XXX-XXXX F (Email Address) | (Contractor’s Name) (Representative’s Name) (Address) (City, State and Zip) (Telephone Number) (Fax Number) (Email Address) |