SCOPE OF WORK

- Purpose

Covered California enlists the services of Contractor to maintain operational support of a current Salesforce platform and develop additional Salesforce capabilities for Covered California’s Sales Division and Program Integrity Division.  The operational support and enhancements to Salesforce will support increasing new enrollment, retention of enrollment, sales channel program compliance, workflow integration, and implement reporting for analysis of fraud, waste, and abuse.

The Sales Division uses several stand-alone data systems. Salesforce integrates and syncs these data sources into a single platform.  Contractor will maintain current maintenance of the Salesforce platform. Contractor will also develop additional capabilities for agent contract compliance monitoring, enhanced sales partner profiles, sales goals and dashboard development, workflows, and create data integration across multiple platforms that require professional services.

The Program Integrity Division will require Contractor to create a data and workflow integration within Salesforce for dashboards, reports, and automation of processes and integrate workflows that may overlap with the Sales Division to safeguard Covered California against fraud, waste, and abuse.

- Background Clearance

If the Contractor must access any confidential information, this provision must be completed prior to implementing any portion of this scope of work.

Prior to accessing any confidential information, personal identifying information, personal health information, federal tax information, or financial information contained in the information systems and devices of Covered California, or any other information as required by federal and State law or guidance, all staff, including employees, contract or subcontract personnel, vendors or volunteers who perform services under this Agreement must comply with the criminal background check requirements set forth in Government Code section 1043, and its implementing regulations set forth in California Code of Regulations, Title 10, section 6456. Contractor shall bear all costs associated with obtaining clearance for each said employee.

- Contract Amendment

Covered California may, at its sole discretion, extend the term of the contract for two (2) years or in one (1) year intervals for a maximum of two (2) years.  If mutually agreed upon by Covered California and the Contractor, this contract shall be amended to include additional funding at the same rates provided in the Bidder’s proposal.

- General Scope or Tasks

After executing this Agreement, both parties will engage in a period of business need discovery in which they will identify business need deliverables, and also set the appropriate deadlines for delivery of each deliverable identified in this Section. The parties will amend this Agreement to include all mutually agreed upon deliverables and deadlines.

Contractor shall perform the following tasks:

- Project Management - Contractor shall perform the following project management duties:

  - Contractor must deliver a software tool to Covered California that monitors and reports risks, issues, and tracking results of the Salesforce enhancements, implementation, and deployment. Risk and issue management must be tracked via a reporting tool for any process, function, or task for maintaining the highest quality product. Contractor must report system variance records or issues during the project status meetings with countermeasures.

  - Covered California will be involved, at a minimum, at critical decision points in each sprint cycle including the requirements development phase and sprint cycle review. At its discretion, Covered California may have daily involvement in each development phase.

  - Contractor must provide appropriate subject matter experts and technical staff for installing and testing solution environment; and correcting all identified errors that are not in compliance with the requirements.

  - Contractor must deliver a software design document to Covered California. This document will describe a Contractor’s Salesforce maintenance and enhancements to the Salesforce platform.

  - Contractor shall facilitate a weekly project status meeting with Covered California’s chosen representatives. Contractor will prepare meeting minutes, and a written status report that will be delivered to Covered California management at the project status meeting. The weekly status report must include at minimum:

    - Accomplishments for the week;

    - Projected activities for the next two weeks;

    - Potential and realized issues and risks;

    - Priorities for the team; and

    - Schedule and deliverable status against plan.

  - Contractor shall develop and maintain a formalized approach to a resource management plan with artifacts including deliverables, roles, responsibilities, contact information, communication protocols, and a defect management process to identify any discovered software or process issues.

- Business Requirement Gathering - Based on priorities established with Covered California management team, Contractor will develop and document business requirements for the needs of the Sales Division and Program Integrity Division.  Development of business requirements may include as required by Covered California:

  - Facilitating joint application design (JAD) sessions with published agendas to meet with business owners to gather and document business requirements.

  - Documenting current and future business processes and workflows.

  - Documenting published minutes with action items, time lines and next steps.

  - Maintaining JAD artifacts to reflect current state of requirements, requirement decomposition, assumptions, constraints, risks, issues, parking lot items, action items and due dates.

- Developing Implementation Strategy - The Contractor shall perform the following tasks for developing an implementation strategy for the Salesforce enhancements:

  - Utilize an agile development approach, with the initial delivery to provide the foundation for subsequent iterations. Contractor will leverage “out of the box” Salesforce functionality with minimal customization.

  - Contractor may use Salesforce add-ins and proven third party tools to bridge native functionality gaps.

  - Develop and document the strategy for deployment of new business processes or system functionality.

  - Serve as subject matter expert for development of training materials for new application(s).

  - Serve as a subject matter expert during the system development life cycle (SDLC).

- Software Application Development - Contractor shall perform all aspects of the design, development/configuration, testing, implementation and change management for the Salesforce enhancements. Essential requirements of software application development must include:

  - Accessibility on any device and supported browser as well as the Salesforce1 mobile application.

  - System administration and other general configuration capabilities to enable non-programmer staff, e.g., system administrators, and configuration analysts, to maintain the solution without coding.

  - The ability to manage multiple user account types based on use, authority, hierarchy (user/sub-user), role, and function.

  - Notification of technical failures, outages, and errors.

  - The ability to transfer files using standard data transfer methodologies to include SFTP, SharePoint and e-mail.

  - User Interface and navigation functionality that is compliant with Section 508 of the Americans with Disabilities Act.

- Salesforce System Enhancements – The Sales Division uses a customized version of Salesforce to manage interactions with over 16,000 sales partners.  The original implementation of Salesforce did not allow for many of the Salesforce features to be utilized. Four work groups within the Sales Division and one group within the Program Integrity Division are the main groups requiring the services of Contractor to fully develop Salesforce capabilities specific to each unit’s business need after a period of business discovery and prioritization of deliverables.   Before the conclusion of the first year of this Agreement, Contractor will build and implement the below enhancements into Salesforce. Covered California retains the discretion to require Contractor to build and implement enhancements after the first year. The current enhancement that must be implemented into Salesforce include the following:

  - Dashboard and goal tracking development for various group needs.

  - Enhance sales partner profiles with additional field options.

  - Ability to create additional reports to support Sales, Program Integrity, and related business functions.

  - Reminders for regular touches with sales partners.

  - Microsoft Outlook integration:

    - Allow a user to track customer interactions and outcomes in sync between Salesforce and Outlook.

    - Allow a user to send email directly from Salesforce.

    - Allow a user to extract contact information into Outlook.

    - Allow a user to create Outlook Calendar appointments in sync with Salesforce.

  - Integration between Adobe and/or similar type fillable form software and Salesforce.

  - Allow user to assign the same tasks to multiple contacts at the same time.

  - Integration between Eventbrite (an online event-planning site) and Salesforce to allow users to send Eventbrite invites from Salesforce and create Salesforce campaigns from new Eventbrite events.

  - Integration between ESRI geographic information system software and Salesforce.

  - Program Integrity Division:

    - Implement a workflow to identify possible cases fraud, waste, and abuse.

    - Create a dashboard and track the progress of resolving cases.

    - Create case escalation procedures to inform additional Covered California staff.

    - Implement tracking and workflow processes for new and existing fraud case management.

    - Reminders for regular fraud case management Service Level Agreements.

    - Allow users to assign case tasks to multiple users at the same time.

    - Reminders for regular touches with Integrated Fraud Management internal and external partners.

    - Integration between Eventbrite and Salesforce to allow users to send Eventbrite invites from Salesforce and create fraud summit and other Integrated Fraud Management events.

  - Implement tracking and workflow processes for event management.

  - Contract compliance tracking:

    - Implement tracking and workflow processes for new and existing agent and agency contracts.

    - Validate contracting data.

    - Set up automated notifications and reminders.

    - Create reports and dashboard to track progress and volume.

At its discretion, Covered California may require Contractor to build and implement additional Salesforce enhancements only if: (1) the enhancements are within the Scope of Work and (2) Contractor possesses the technical capability to develop the enhancements. Contractor and Covered California will mutually agree upon deadlines for completion of additional enhancements. All additional enhancements and deadlines for completion must be reduced to a writing by Covered California or Contractor. The writing will not serve as an amendment to this Agreement, but rather will memorialize the agreed upon enhancements and deadlines.

- Design Review –Contractor will conduct a design review with Covered California before completing and implementing the Salesforce system enhancements. Design Review will be conducted at a system level, based on the submittals identified below. The design review submittals will include:

  - System Description Document.

  - Network Diagram (Applicable to Salesforce Modules).

  - System Schematic.

  - Preliminary layouts and content of all Salesforce displays and reports to include snapshots, dashboards, reports, performance monitoring (goal setting).

  - Test Procedures covering the Contractor’s standard functions applicable to the Salesforce enhancement described in the scope of work and deliverables.

  - Preliminary Training Plan

    - Training and relevant User Guide documentation.

    - Training Schedule.

- Build Review, Testing and Quality Assurance – The implementation shall begin after Covered California’s project representative provides written approval of the system design.  The build review shall include:

  - A presentation of the architecture design.

  - A demonstration of the enhancement in a test environment.

  - Quality assurance consisting of development/configuration, integration, testing, installation, and documentation activities.

  - Test plan that defines the approach and artifacts that will be used to thoroughly test deliverables and ensure all requirements are satisfied.

  - Unit Tests for all customization will be conducted by the Contractor as part of the internal configuration effort at the end of each sprint.

  - System integration test and user acceptance test will subsequently be performed as part of this set of tasks and deliverables.

- Knowledge Transfer – Contractor shall perform a knowledge transfer to Covered California. The knowledge transfer shall involve:

  - Delivering a written comprehensive plan that outlines all elements of the knowledge transfer.

  - Providing Covered California representatives with access to all development, testing, staging, and other environments needed to support the Salesforce enhancements.

  - Providing Covered California IT Staff with training on Salesforce enhancements at the conclusion of each development/sprint cycle and no less than four training sessions a year.

  - Providing execution and control status of knowledge transfer at the end of each development sprint cycle/iteration. At its discretion or as requested by Covered California, Contractor may provide execution and control status of knowledge transfer in weekly status reports.

  - Delivering a written report and presentation to Covered California regarding lessons learned on the knowledge transfer process.

  - Ensuring a successful knowledge transfer to Covered California at the end of each sprint. Successful completion of knowledge transfer requires formal Covered California acceptance in writing. A successful knowledge transfer will include delivering desk procedures and user guides that outline software updates, maintenance, and operations.

Each invoice presented for payment will be subject to a ten percent (10%) holdback until Covered California delivers formal written acceptance of the knowledge transfer to Contractor’s project representative. Covered California formal acceptance or rejection of knowledge transfer will be provided in writing within fifteen (15) business days after the production implementation of each sprint. Formal acceptance shall be provided in a signed acceptance document. If Covered California formally accepts the knowledge transfer, the ten percent holdback will be released to Contractor. 

In the event that the knowledge transfer is not accepted by Covered California, Covered California will provide a memorandum outlining the deficiencies, recommended remediation actions, and applicable deadlines. Contractor will provide a response to the memorandum within five (5) business days of receipt. Both parties will work in good faith to resolve any issues. In the event that the parties cannot resolve a dispute, Contractor may utilize the dispute resolution process as outlined in Section G of Exhibit C in the Agreement.

- Reporting Headquarters Location

The Contractor is required to perform all services under this Agreement on site at Covered California, unless directed otherwise by the project representative listed in this Exhibit.  The Covered California office is located at 1601 Exposition Boulevard, Sacramento, California, 95815.  Travel and expenses for reporting to this headquarters location shall not be reimbursed.

- Reassignment of Personnel

- The Contractor shall not reassign personnel assigned to the contract during the contract term without prior written approval of Covered California. If a Contractor employee is unable to perform duties due to illness, resignation, or other factors beyond the Contractor’s control, the Contractor shall make every reasonable effort to provide suitable substitute personnel.

- Substitute personnel shall not automatically receive the hourly rate of the individual or position being replaced. Covered California and the Contractor shall negotiate the hourly rate of any substitute personnel to the contract. The hourly rate negotiated shall be dependent, in part, on the experience and individual skills of the proposed substitute personnel. The negotiated rate cannot exceed the hourly rate stated in the contract.

- Covered California reserves the right to request a Contractor employee be removed from performing any work on the contract and, on written notice to the Contactor, the Contractor shall assign a substitute employee.

- Contractor’s Roles and Responsibilities

The Contractor shall:

- Designate a person to whom all project communications may be addressed and who has the authority to act on all aspects of the contract. This person will be responsible for the overall project and will be the contact for all invoicing and Contractor staffing issues.

- Provide written reports for review and approval by Covered California and formally respond to Covered California review findings as necessary.

- Meet as required with Covered California staff to discuss progress.

- Make its best efforts to maintain staff continuity throughout the life of the project. If, however, a substitution becomes necessary, the Contractor must submit resumes for review, in advance, for all proposed personnel substitutions. All Contractor personnel substitutions must be approved in writing by Covered California Representative. Failure to receive the required approvals may result in termination of the contract.

- Covered California’s Roles and Responsibilities

Covered California shall:

- Designate the Covered California Representative to whom all Contractor communications may be addressed and who has the authority to act on all aspects of the contract.

- Provide access to business and technical documents as necessary for the Contractor to complete the tasks identified in this Agreement.

- Ensure appropriate resources are available to perform assigned tasks, attend meetings, and answer questions.

- Ensure that decisions are made in a timely manner.

- Provide work areas and meeting rooms as needed.

- Identify and provide access to Subject Matter Experts to assist in the development of technical requirements.

- Contract Deliverables

- The Contractor understands that all recommendations and contract deliverables must comply with the Patient Protection and Affordable Care Act of 2010, as well as sections 15438, 15439, and 100501 through 100521 of the Government Code; 1346.2 and 1366.6 of the Health and Safety Code; 10112.3 and 10112.4 of the Insurance Code.

- The Contractor shall provide all deliverables within the timeframe specified and required by Covered California.

- The Contractor understands and acknowledges that all deliverables must be reviewed, approved and accepted by Covered California.

- The Contractor understands that any Covered California requested revisions to any deliverable shall be incorporated by the Contractor within seven (7) calendar days from the date in which Covered California provided its feedback, unless a different timeframe is required and specified by Covered California.

- In the event Covered California requires additional refinements and modifications for any deliverable which occurs after that deliverable has been previously accepted by Covered California, the Contractor shall be required to make the additional revisions until the revised deliverable is accepted and approved by Covered California.

- The Contractor shall be paid for services rendered under this Agreement in accordance with Exhibit B – Budget Detail and Payment Provisions.

- Deliverable Acceptance Criteria

All concluded work must be submitted to Covered California for review and approval or rejection. Payment for all tasks performed under this Agreement will be based on hourly rates. It will be Covered California’s sole determination as to whether any tasks have been successfully completed and are acceptable.

Throughout the contract, Covered California will review and validate services performed. In addition, the Covered California Representative will verify and approve the Contractor’s invoices. Signed acceptance is required from the Covered California Representative to approve an invoice for payment.

Deliverable acceptance criteria consist of the following:

- Deliverable-specific work was completed as specified and the final deliverable product or service was rendered.

- Plans, schedules, designs, documentation, digital files, photographs and reports (deliverables) were completed as specified and approved.

- All deliverable documentation and artifact gathering have been completed.

- All deliverables are in a format useful to Covered California.

- If a deliverable is not accepted, Covered California will provide the reason, in writing, within ten (10) business days of receipt of the deliverable.

- Project Representatives

| Covered California Representative: | Contractor Representative: |
| --- | --- |
| (Representative’s Name) Covered California 1601 Exposition Blvd. Sacramento, CA 95815 (916) XXX-XXXX T (Email Address) | (Representative’s Name) (Contractor’s Name) (Address) (City, State and Zip) (916) XXX-XXXX T (Email Address) |

The representatives for this project, during the term of this Agreement, shall be: